# ARISS-I Doc. XX/2015

Date: August 17, 2015						 Tokyo 20-23 August 2015

# HAMTV Follow-on

Emanuele D’Andria, I0ELE

ARISS Europe Technical Director

- Introduction

After HAMTV commissioning, discussions initiated in the HTT meetings with the view to define a possible HAMTV follow-on Project.

In the framework of the HAMTV utilization, the ARISS community has brought forward the request for developing both an HAM Slide Show and Camera Module (SSCaM) and an S-Band Multifuncional Beacon Transmitter (MuBE) with several functionalities.

A draft proposal was prepared in October 2014 by Kayser Italia, which also took part in some HTT meetings to collect ideas and suggestions, to be presented to ESA as an unsolicited Proposal, for possible approval and financing. (The Proposal can be shown to interested Members).

Since then, no decision was taken to deliver the Kayser Proposal to ESA, mainly because during the construction of the prototype of the SSCaM, some desired changes were noted, and because of the role of AMSAT Italia, requested by Kayser Italia in the Project, as single interface with AMSAT-NA for SSCaM and with AMSAT Italia itself, for MuBE.

- Present Situation

The ARISS Project Selection and Use Committee, whose activity was not aware to ARISS Europe Technical Director, met on the 5th August and discussed proposals for a possible implementation of HAMTV add-ons like:

- 1) ASTRO PI in support of Tim Peak’s Principia mission. (Ciaran Morgan)

- 2) "Interoperable Radio System Upgrade” to replace the Ericsson radio in the Columbus Module with a Kenwood D710, providing proper power supplies, and providing interoperability across the whole ISS (Russian and US segments)

- 3) Stand-alone Ham TV Slide Show module based on ASTRO PI (Art Towslee)

ASTRO PI seems to be a Project developed in preparation of Tim Peak’s Principia Mission by a Partnership of Raspberry PI Foundation and AMSAT-UK, without any involvement of ARISS, with the scope to validate codes developed by the students. No amateur radio interface seems to be necessary for its functionality. On the contrary, being an evoluted Processor, it can be a useful tool for radio amateur equipments.

The Interoperable Radio System Upgrade is also a project which was discussed by a newly set-up team, without any membership from the ARISS Europe side. The concept of the Interoperable Radio System Upgrade was previously discussed in the HTT meetings assuming that ARISS-USA team should have implemented the hardware. Surprisingly the PSU Committee Report indicates that the team developed a top-level design considerations document that was the basis for an input to a proposal to CNES, the French Space Agency, to obtain a dedicated Portable Power Supply (formerly known as “KUPS”) that would convert the ISS 120 VDC to 28 VDC.

The Stand-alone Ham TV Slide Show module is basically the Project elaborated by Art Towslee and deeply discussed within HTT, which has been incorporated in Kayser Italia Draft Proposal. Surprisingly it is now reported that it is based on ASTRO PI Project. The S-Band Beacon Transmitter (MuBE) and the L-Band Receiver previously discussed in the HTT meetings are not mentioned in the PSU Report.

However no indication of time schedule, implementation team and financing of the projects appears in the Report.

- Next European Astronaut Missions

Involvement of National Space Agencies in ESA programs, through participation of national astronauts, generally attracts national interests and mainly media interest. Because of this it can be expected an extra interest also in Education Projects which generally are not primarily considered.

3.1Tim Peak’s Mission

Tim Peak’s Principia Mission will take place in 2016.

As indicated in AMSAT-UK input paper, “ESA Education were heavily involved with the UK Space agency in the design and content of the majority of the outreach activities already planned for the Principia Mission.  These included:-

- Mission X: Train like an Astronaut

- AstroPi

- Rocket Science

- The Great British Space Dinner

- Space to Earth Challenge

- Zero Robotics

ESA Education were taking a detailed interest in all these projects because the spectre of the “first British ESA Astronaut” also had the capability to have significant media interest as well as reaching those groups (e.g. Girls, families, communities etc) that did not generally associate with anything science or technical.”

3.2 Paolo Nespoli’s Mission

In late July 2015 ESA announced a new long duration mission of Paolo Nespoli, which should take place in May 2017.

Paolo Nespoli is at its third mission, the second long duration mission after Magistra one.

It should be reminded that the concept of HAMTV Project was conceived after Nespoli first mission with the view of making it available for the Magistra Mission, but because of the decision making process within ESA, HAMTV flying unit was ready in 2012, brought to the ISS in August 2013, while the commissioning took place in April/May 2014 only.

Likewise for Magistra Mission, Paolo Nespoli intends to sponsor an education Project through the Radio Amateurs community in its new mission. The initial thought by AMSAT Italia was to revisit the draft proposal made together by ARISS and Kayser Italia which could be financed by ESA or by ASI, the Italian Space Agency through an unsolicited proposal.

- Conclusions

HTT longly discussed an HAMTV follow-on Project based on a proposal by AMSAT Italia for an S-Band Beacon and by AMSAT-NA for a Slide Show Module.

In October 2014 Kayser Italia, the Italian Company which manufactured HAMVTV under an ESA contract, issued a Draft unsolicited Proposal, based on the two concepts, waiting for the approval by ARISS for its forward to ESA.

One functional first prototype of the Slide Show Module was designed and constructed by Art Towslee. During this construction some desired changes were noted. No functional hardware of the S-Band Beacon was produced.

The Project Selection and Use Committee in its meeting on the 5th August 2015 discussed ASTRO PI, a project elaborated under a Partnership between Raspberry Foundation and AMSAT-UK, apparently without any ARISS involvement perhaps because no amateur radio interface is necessary for its functionality. AMSAT-NA is presently considering ASTRO PI as the basis for the Slide Show Module.

Because of the discussions in the last PSU Committee on this subject, it is of primary importance that the next ARISS meeting in Tokyo take a decision on HAMTV follow-on and more specifically on the Project requirements and specifications, structure for its implementation, timing and financing.