# ARISS-United States Region Report

ARISS International Annual Meeting

Tokyo, Japan

August 2015

# ARISS-US Delegates

Rosalie White, K1STO	Represents American Radio Relay League (ARRL)

David Taylor, W8AAS	Represents AMSAT-NA

# Key ARISS-US Region Leaders

Frank Bauer, KA3HDO	ARISS International Chair

ARISS-I Educational Outreach/School Selection Committee (chair)

AMSAT-NA V.P. for Human Spaceflight

Mark Steiner, K3MS	AMSAT-NA Deputy for Human Spaceflight

ARISS-I Project Selection & Use Committee (convener)

Rosalie White, K1STO	ARISS International Secretary-Treasurer

ARISS-I Sustainability & Funding Committee (convener)

Debra Johnson, K1DMJ	ARRL Education Services Manager

E. Mike McCardel, KC8YLD	AMSAT-NA V.P. for Educational Relations

David Taylor, W8AAS	ARISS-I Operations Committee (chair)

US Operations Manager

Lou McFadin, W5DID	ARISS-I Project Selection and Use Committee (chair)

David Jordan, AA4KN	ARISS-I Public Relations Committee

Kenneth Ransom, N5VHO	NASA ISS Ham Payload Manager

Keith Pugh, W5IU	ARISS-I Operations Coordinator (July - December 2015)

# Organization Chart

# Roles and Responsibilities

All US ARISS teams work toward the fulfillment of ARISS-I goals, as well as regional goals such as the following:

- To inspire in young people and also in the general public, an interest in science, technology, engineering, and mathematics (STEM). To further introduce young people in STEM and STEM careers, using NASA missions and resources

- To promote interest in the amateur radio (ham radio) hobby-service as a link to better engage students in science and math

Here are specific responsibilities for each US team.

## Executive Team

Responsible for leading ARISS activities in the United States, coordinating US activities with those of other ARISS partners, and providing the ARISS-I interface to NASA.

## Operations Team

The US Operations team is responsible for the technical aspects of planning and performing ARISS contacts. This team provides the US representative to the ARISS-I Operations Committee. It also provides people and services to ARISS-I in general, such as ops coordinators, database and web support, pass prediction, and Internet audio distribution.

The following teams are important components of the Operations team.

### Mentor Team

The important Mentor team is responsible for guiding technical activities for US contacts.

### Pass Prediction Team

The Pass Prediction team is responsible for generating best-weeks predictions and passes for specific contacts, in support of all ARISS contacts world-wide. This team also supports development of the custom software used for these purposes.

### Telebridge Teams

The Telebridge teams are responsible for maintenance and operation of telebridge ground stations within the United States. These stations are:

AH6NM	Hawaii

W6SRJ	California

K6DUE	Maryland

W5RRR	Texas (inactive)

## Education Team

The US Education team is subdivided into two parts: school selection and educational outreach. This team works with NASA’s ISS Program Office, SCaN (Space Communications and Navigation Program), CASIS (the Center for the Advancement of Science in Space), and as needed, the Office of International and Interagency Relations.

### School/Education Group Selection Team

The School/Education Group Selection team members represent ARRL and AMSAT-NA. This team is responsible for advertising open proposal windows to the education community, assisting educators with their questions, receiving and evaluating proposals, notifying selected organizations, and offering them orientation sessions.

### Educational Outreach Team

The Educational Outreach team is responsible for guiding educational activities for US contacts. It assists schools with educational materials and lesson plans, organizes proposal and orientation webinars, and interfaces with the ARISS-I Education Outreach and School Selection Committee.

## Hardware Team

The Hardware team is responsible for US contributions to the development, maintenance, and troubleshooting of hardware for ARISS projects. A person from the Hardware Team is selected as the US representative to the ARISS-I Project Selection and Use Committee.

## Crew Licensing Team

The Crew Licensing team is responsible for providing amateur radio license training and license testing for any astronaut desiring it. It also tracks license expirations and assists with renewals.

## Public Relations Team

The Public Relations team is responsible for communicating ARISS activities in the US to the public and to US team members. It provides the US representative to the ARISS-I Public Relations Committee.

## Sustainability & Funding Team

The Sustainability & Funding team is responsible for generating funding for US hardware, education, and support activities. Funding sources might include grants, donations, and sponsorships.

# Activities since Last Meeting

## US Teams

Since the last ARISS-I face-to-face meeting in April 2014, we have conducted 19 ARISS contacts in the US. In addition to the team activities listed below, many team members have contributed to US participation in the current ARISS-I meeting.

### Executive Team

- Proactively ensured ARISS operations were sustained after NASA’s Teaching from Space Program stated that they would stop funding ARISS and many education programs (April 2014), and stopped supporting ARISS entirely (August 2015). Despite these funding cuts, the team developed alternate, temporary support from NASA’s ISS Program Office, the Space Communications and Navigation (SCaN) organization, and the Center for the Advancement of Science in Space (CASIS).

- Established and enhanced communications with the ISS Program Office, SCaN, and CASIS, by holding regularly scheduled telecon meetings and regularly submitting reports to them (monthly and quarterly). Team members have also met with people in the ISS Program Office and CASIS to discuss support and the relationship with ARISS.

- Wrote a proposal to CASIS to become part of the ISS National Lab and to leverage the business development, resources, and relationships of the CASIS team.

- Worked with CASIS to develop promotional materials for ARISS and CASIS to use in soliciting funding. This included a FAQ sheet based on CASIS’s questions.

- Began work on a fundraising program within the ham radio community, including the development of a poster about donating, which has been used at ham radio conventions, and an ARISS Challenge Coin.

- Working with the ISS Program Office, composed a draft MOU/Space Act Agreement for ARISS, SCaN, CASIS, and the ISS Program Office.

- Sent representatives to, and made presentations at, two ISS R&D Conferences--

- Proactively ensured ARISS operations were sustained despite funding cuts by developing alternate, temporary support from the ISS Program Office, SCaN, and CASIS.

- Composed a draft MOU for ARISS, SCAN, CASIS, and the ISS Program Office.

- Sent representatives to and made presentations at two ISS R&D Conferences—these conferences were critical in networking, and our discussions with the NASA team ensured the sustainment of ARISS through April 2016 despite the loss of funding from NASA’s Teaching from Space Program.

- Developed a new ARISS poster that was used at the 2015 ISS Research and Development Conference.

- Added people to our Executive Team in order to redistribute ARISS-I administrative tasks.

- Saw the re-election of Frank Bauer as ARISS International Chair and Rosalie White as ARISS International Secretary-Treasurer with terms beginning in January 2015.

- Presented two talks at the large Dayton Hamvention, developed displays for use there at the AMSAT booth and the ARRL Education booth, and generated publicity for ARISS by assisting with meet-and-greet autograph sessions with Astronaut Mike Fincke.

- Began discussion with a former astronaut about how to develop an outstanding ARISS event in Puerto Rico, and involving the governor.

- Worked with (and continue to do so) NASA’s International office on the upcoming contact in Thailand.

- Coordinated with ARISS-Europe on the development and signature of an ARISS-ESA agreement to transfer over Ham-TV operations and custodianship to ARISS.  This agreement is currently in effect.

### Operations Team

- Continued recruitment and training of new mentors

- Developed updated materials for, and hosted Information Sessions for US schools that were selected for contacts

- Provided mentoring for 62 US contacts

- Provided telebridge services for 33 contacts world-wide

- Began planning for ARISS event at WRC-15 in October 2015.

- Developed initial plans for backup communications simulations.

- Assisted in check-out of new Canadian telebridge station and evaluation of the telebridge support network.

- Worked through having Russian crew members support non-Russian educational group ARISS events.

- Is working with the Russian team on current and future SSTV activities.

### Education Team

- Implemented a revamp of the US school/education group selection process that was started in May 2011. Various modifications were needed along the way, such as a shift in the dates for accepting proposal submissions.

- Took over from NASA all work on the school proposal processes and group selections.

- Developed updated materials for, and hosted Orientation Sessions with 14 education groups that were selected for ARISS events in 2016. These webinars explain roles and expectations, and introduce all parties who must cooperate to plan and execute a successful educational event

- Reviewed education proposals from 16 US education groups and selected 14 to move to the next planning stage (the hardware) for an ARISS event in 2016.

- Developed updated materials for, and hosted Orientation Sessions with 14 education groups that were selected for ARISS events in 2016. These webinars explain roles and expectations, and introduce all parties who must cooperate to plan and execute a successful educational event

- Continued to encourage direct contacts over telebridges, both to engage the local ham community and to let students participate first-hand with the radio station.

- Began initial discussion with NASA and within the US team on ARISS potentially being backup communications for the ISS.

- Planned for training two new Technical Mentors during future ARISS contacts.

- Partnered with the ARRL Education & Technology Program to develop MAREA, an educational activity that integrates robotics with packet radio and can use the ISS packet station to relay commands between terrestrial robots (www.arrl.org/marea)

14 Education Groups accepted Spring of 2015 for Step 2--Preparing a Technical Plan

| Christ The King School | Rutland, VT |
| --- | --- |
| Cradle of Aviation Museum and Education Center | Garden City, NY |
| National Urban Alliance for Effective Education (NUA) | Syosset, NY |
| Booker T. Washington Senior High | Miami, FL |
| National Soaring Museum | Elmira, NY |
| North Dakota Space Grant Consortium (NDSGC) | Grand Forks, ND |
| Walter Jackson Elementary | Decatur, AL |
| UAH Space Hardware Club | Huntsville, AL |
| All Saints STEAM Academy (AS2A) | Middletown, RI |
| Atlanta Science Festival | Atlanta, GA |
| Stephen F. Austin Elementary School, Brazosport ISD | Jones Creek, TX |
| STEM Trajectory Initiative with Albuquerque Public Schools | Albuquerque NM |
| Science Museum of Virginia | Richmond, VA |
| Frederick W. Harnett Middle School | Blackstone, MA |

### Hardware Team

- Ericsson VHF—Analyzed low signal levels with original Ericsson VHF radio; prepared and qualified backup Ericsson for launch (manifested on 49P in October 2012)

- Ericsson UHF—Managed use of Ericsson UHF radio for packet operations while VHF radio was being replaced

- Ham Video—analyzed available information on project design; identified potential design enhancements and risk areas, specifically, the development and deployment of HamTV filters to mitigate, as best as possible, the wi-fi interference issues. Contributed recommendations to PS&U for project modifications.

- Ham Beacon—worked with AMSAT-Italia and ARISS-I PS&U to define capabilities for the proposed beacon

- Initiated the re-engagement of the ARISS-I Project Selection and Use Committee

- Worked on design of video slideshow module for HamTV

- Created recommendations for an interoperable Kenwood D-710 radio system and supporting power supplies as an upgrade for Columbus Module and for future use in the Service Module

### Crew Licensing Team

- Conducted amateur radio license training and exams for 8 astronauts

- Assisted with license renewals for an additional 5 current and former astronauts.

- ARISS-US was saddened by the recent death of Nick Lance, KC5KBO, who handled astronaut license training, exams, and renewals for many years. We are still working on replacing him.

### Publicity Team

- In addition to writing news releases about school/education contacts, our PR representative began writing news releases about things related to ARISS, such as the new US ARISS Challenge Coin, SSTV operations, and Ham TV.

Astronaut Support

The following US astronauts have supported ARISS contacts since April 2014:

Gregory Wiseman, KF5LKT	Kjell Lindgren, KO5MOS

The US team thanks them and all crewmembers for contributing time to provide many, many teachable hours in science, technology, math, and engineering for students around the globe.

## ARISS Web Site

We continued to improve and keep updated, the ARISS.org web site hosted by ARRL.

# Future Plans

- Continue to focus on strategic topics that will ensure the future of the ARISS program

- Concentrate much more heavily on fundraising to support hardware development, travel, and other program costs

- Develop an international yearly plan on major ARISS activities (ARISS School/Education Contacts, SSTV, HamTV, etc.)

- Set up an Ops Team website and materials

- Study ways to enhance educational outcomes and expand school participation beyond ARISS contact activities

- Improve mentor training and support materials

- Find ways to continue focusing on fostering educational outcomes and encouraging teachers to carry on with teaching lessons in STEM fields

- Increase public relations activities and communication within the ARISS team

- Increase the number of US volunteers, including mentors

- Update the ARISS orbit-prediction software

- Train backups for key volunteer positions

# Issues

- All ARISS activities need participation by all ARISS Region teams

- ARISS operations and operational plans require careful legal review so as to protect the ARISS program and our amateur radio licenses, particularly when it comes to 3rd party agreements.

- Some critical processes are potential single-point failures (such as relying on outdated software for orbit prediction and having key volunteers with no trained backup)

- Our volunteer team is over-loaded and some tasks are not receiving adequate or timely attention

# Acronyms

AMSAT-NA	Radio Amateur Satellite Corporation, North America

ARISS-I	ARISS International working group

ARRL	American Radio Relay League

CASIS	Center for the Advancement of Science in Space

GSFC	Goddard Space Flight Center

JSC	Johnson Space Center

NASA	National Aeronautics and Space Administration

PS&U	Project Selection and Use Committee

SCaN	NASA Space Communications and Navigation

STEM	science, technology, engineering, and math

TFS	NASA Teaching from Space

# A Typical Educator Comment

We receive many comments from educators who participated in ARISS contacts whose students have accomplished outstanding educational achievements. The comments illustrate the impact ARISS has on students and their education.  The following comment is unusual, in that it is from a teacher whose class listened in to another school’s ARISS event.

Comment of January 15, 2015, from Elsie Martinez, 2nd grade teacher in Laredo TX – given to Principal Dan Mateo at Bio-Tech High School….

“My students are 7-8 years old and while they are very young, I was able to see how watching this live feed sparked curiosity and interest in them. They were attentive during the viewing and full of questions when it was over. Some asked to know more about the astronauts in space. Others wondered what it is like to be a student in your school and have the privilege of learning science with hands-on field work. I, as an educator, especially enjoyed listening to one of your students ask Miss Cristoforetti about her education and the importance it played in her career. It led my classroom discussion into their future plans and reinforced the message that an education is necessary, and that with an education and perseverance, they can achieve greatness. It is never too soon to expose these children to the possibilities that are out there. After watching and discussing the video, they began talking among themselves about how exciting it would be to visit space or work for NASA.”