“Cosmonauts Share in Contacts with Youth Around the World”

ARISS has hoped for quite some time that crews would want to talk to kids from many countries besides their home country’s kids, but what really gave this a “big boost” recently started with the failure of a Progress Supply Mission in May 2015.  This problem created the need to revise crew scheduling on the ISS over the period including June and July 2015.  ARISS Contact planning for this period had already been done based on USOS Crew members being available throughout the period.  With this change in crew scheduling, no USOS support would be available through the period.  This time of the year is particularly difficult due to very limited school support in the Northern Hemisphere so we didn’t want to re-schedule everything.  It was decided to accept a generous offer of support from the Russian segment and utilize Cosmonaut and Russian Station support on the ISS to “Fill in the Gap.”

Six contacts would be affected by the change:

1. Universidad Tecnológica de Chile INACAP sede Temuco, Temuco, Chile. telebridge via W6SRJ

2. Tulsa Community College, NE Campus, Tulsa, Oklahoma, USA. direct via WD5AGO

3. Kopernik Observatory & Science Center, Vestal, New York, USA, direct via K2ZRO

4. Pima County 4H/Vail Vaqueros 4H Club, Tucson, Arizona, USA, direct via W7LB

5. Moon Day/Frontiers of Flight Museum, Dallas, Texas, USA, telebridge via W6SRJ

6. Albert Park College, Albert Park, Victoria, Australia, telebridge via W6SRJ

Five of these contacts were completed successfully, only Number 4, Pima County 4H, was a failure.  There were some problems with several of them.  Numbers 1, 2, and 5 suffered delayed starts.  Number 1 was performed on the primary frequency – inverted.  Numbers 5 and 6 were performed on the backup frequency.  The cause of the failure of Number 4 has not been determined – the ISS crew reported only hearing noise and the ground station did not hear anything on any of the frequencies.  The ground station reported not calling for the first two minutes since they expected to hear the ISS make the initial call.  Some of the schools/groups could have had better question completion counts had they been better prepared.  Audience size and Media participation would have been better on all contacts with more advance notice of the contact date and time.

Standardization of frequencies, calling procedures, and callout of contact start time must be improved to enhance contact performance.  For example, US scheduling specifies AOS/LOS times that may be days/weeks old, but are automatically corrected by the payload folks before final transmission of the uplink message while Russian schedulers assume the times given them are accurate and sends them on unmodified in their Radiogram.  This is especially troublesome if there has been recent re-boost activity.   Also, the work hours of the two scheduling groups lead to confusion particularly with a short schedule cycle and if weekends are involved.

The Cosmonauts gave excellent and timely answers to the questions and the heavy Russian accent on the English added a certain “Mystique” to the contact.  Contact Number 1 was to have had both Spanish and English versions of the questions read but the Spanish was dropped.   All of the other contacts were scheduled in English.  Many favorable comments were received about the use of the Cosmonauts.  At the time of the contacts, there was some confusion over which Cosmonaut was actually doing the contact but both Gennady Padalka, RN3DT, and Mikhail Kornienko, RN3BF, were scheduled to participate in the contacts and excellent coverage was provided.  We thank Sergey Samburov, RV3DR, for coordinating scheduling of the contacts with the Russian Schedulers.  Use of the Kenwood TH-D710 in the Russian Module was a “breath of fresh air” with its much greater signal strength.

Involvement of all ISS crew members, without regard to their native language, is a real “plus” to the sense of international involvement that is given to the schools/groups.  This multinational presence should continue and the Russian involvement is particularly good due to the very distinct differences in the languages.

In summary, to fully utilize the ISS crew capabilities we must strive to improve the ability to schedule these events on a timely basis and to develop better frequency coordination and calling procedures.  Last, but not least, involve all crew members in all contacts as much as possible to enhance the international impression given to the schools/groups.

Once again, a hearty “Thank You” to Gennady, Mikhail, and Sergey for making this series of contacts a success.

Keith Pugh, W5IU

ARISS Technical Mentor