ARISS International Team Teleconference

Tuesday, 21 January 2014, 12:15 UTC

Participants:

Gaston Bertels

Rosalie White

Larry Agabekov

Masanobu Tsuji

Keigo Komuro

Ken Nichols

Lou McFadin

Keith Pugh

Graham Shirville

Francesco De Paolis

Bertus Hüsken

Kenneth Ransom

Dave Taylor

Frank Bauer

Mark Steiner

Oliver Amend

Fabio Azzarello

Darin Cowan

Ciaran Morgan

Translator: Olga Porter

Un able to Participate:

Daniel Lamoureux

David Jordan

Trinesha Dixon

Barry Baines

Tadeu Fernandes

Christophe Mercier

Maurice André Vigneault

Carlos Neta

Sergey Samburov

ARISS I Agenda:

Roll Call — Rosalie White, K1STO

Administrative Session

1.      Operations/Hardware Status Update—Frank Bauer, KA3HDO

The results of our ARISS educational contacts while using the Ericsson radio are okay.  Frank said crew members are learning that they need to speak directly into the microphone so that signal strength will be suitable.  Our team is being asked to take and share notes on audio level and signal strength of our various ARISS contacts. Bertus and Frank confirmed that the crew hears our signals without a problem.

Kenneth had reported earlier this week that the radios are supporting packet operations, too.

2.     Update on CW-Beacon proposal prepared for ESA—Gaston Bertels, ON4WF

Gaston said weekly telecons are still being held to discuss the beacon project.  Lou reported that the team is composing the requirements document.  The sections that Kaiser-Italia will be submitting have not been received yet.

3.     Update for Ham TV—Gaston Bertels, ON4WF

Weekly contact with ESA is still continuing on this project, as is paperwork.  Gaston said we hope to begin the commissioning with the Matera team in February, possibly February 8 or February 15-16.

Simulations of the commissioning will be done using phone lines at EAC in Cologne where there are mock-ups of the Columbus module and the ham video equipment.  Once commissioning begins, we will see continuous transmissions so that testing on 2395 gigahertz can be done by anyone in the world who has the capabilities. Instructions will be given on how to take part in the testing. A blank image with a call sign in the data stream will be displayed, along with the audio.  Those people who wish to help with the testing would be analyzing the content of the screen. There will be no time stamp, so those who are monitoring should record the day and time they are participating in the testing.

Gaston will send news bulletins once he learns the date for the commissioning.  Everyone is getting excited!

4.     Update on Russian school/youth contacts—Sergey Samburov, RV3DR

Sergey had planned to be on today’s teleconference call but at the last minute, could not be here.

5.     Updates on 2014 ARISS-International Meeting—Frank Bauer, KA3HDO

Everyone on our team has received information about our meeting that will be held the 3rd, 4th, and 5th of April at ESTEC in Noordwijk.  This information included a list of hotels and the rates.

The agenda is being composed, and topics will be only those very closely tied to strategy to sustain and keep our program healthy and alive for the long term – with a full international team cooperating together on all aspects.

Gaston scheduled rooms for the meetings on Thursday, Friday, and Saturday.  The team will receive further information on potential options for local transportation, and on the time the meeting will end on Saturday.

6.     ARISS Web Site Update---Frank Bauer, KA3HDO

The ariss.org web site is now “live” and Frank gave a thank you to Debra Johnson for coordinating and doing work to get this site up and running well.  The team gives a hearty thanks to the ARRL for hosting the site, as well.

Bertus suggested that it would be useful to have a link that would take readers to one area where there are all of our regularly used documents. The suggestion will be shared with Debra.

7.     New Business

A sincere thank you goes to Peter Kolfer for his extended tour of duty throughout the entire year of 2013 as ARISS Ops Coordinator.  Normal duty is 6 months.  Keith is now the coordinator, and the Canadians will provide a coordinator for after Keith’s tour of duty ends.

Gaston reminded us that this is the year we nominate and elect ARISS international officers.  Traditionally, the Canadian team has coordinated our elections.  Daniel will once again be making plans to begin the process.

General Session

1.            New Business

Our next meeting is 18 February 2014.

Larry Agabekov has been operating a special event amateur radio station on all HF and VHF bans, on SSB and CW.  The special event is to highlight the 22nd Winter Olympics, and the call sign Larry was given was R22STR.  He is making approximately 1000 QSOs every day(!), and he will continue the operations through March.

Respectfully submitted,

Rosalie White, K1STO

ARISS-International Secretary-Treasurer

January 25, 2014